Test plan

saucedemo.com — Manual Testing Project

| Document ID | TP-001 |
| --- | --- |
| version | 1.0 |
| Prepared by | aya |
| Date | june2025 |
| project | saucedemo.com — Manual Testing Project |
| Test type | manual/functional/exploratory |

1.Introduction

This test plan defines the testing strategy for the saucedemo.com e-commerce web application. The purpose is to validate that all core user-facing features function correctly, that input validation is enforced, and that role-based behavior is consistent across different user account types.

| application | saucedemo.com |
| --- | --- |
| type | E-commerce web application |
| URL | https://www.saucedemo.com |
| description | An online store that allows user to view and buy products |

2.test objectives

| objectives | description |
| --- | --- |
| Verify core functionalities | Confirm that the log in,products browsing,cart management ,checkout and logout works as expected |
| Validate input handling | Ensure that the application handles empty fields, invalid credentials, and edge case inputs correctly |
| Identify defects | Document any Defects from expected behaviours as bug reports with reproduction steps |
| Assess checkout flow | Validate the purchase flow from adding items to order confirmation |

3.scope

| module | What is covered |
| --- | --- |
| Log in module | Valid login, invalid credentials, empty fields, edge cases, case sensitivity. |
| inventory/products | Product listing, sorting/filtering, image display, navigation to product detail. |
| Shopping cart | Add/remove items, cart persistence,continue shopping. |
| checkout | Step 1 (info form), Step 2 (overview), order confirmation, price calculation. |
| Log out | Log out via side menu |

Out of scope

| Area | Reason excluded |
| --- | --- |
| Performance testing | Load time and stress testing are not covered in this manual test effort. |
| Automated testing | All tests are executed manually. No automation scripts are in scope. |
| Mobile/responsive UI | Testing is limited to desktop Chrome. Mobile responsiveness is not in scope. |
| API testing | Backend API endpoints are not directly tested in this effort. |

4.test approach

| technique | description |
| --- | --- |
| Functional testing | Each feature is tested against its expected behavior using documented test cases. Pass/fail is recorded for every case. |
| Negative testing | Invalid inputs, empty fields, and boundary values are tested to verify the application handles errors gracefully. |
| Exploratory testing | Unscripted testing sessions are conducted to discover defects not covered by formal test cases. This led to the discovery of BUG-001. |
| End-to-end testing | The complete user journey from login -> add to cart -> checkout -> confirmation is tested as a single flow. |

5. Features to be Tested

| module | TC range | count |
| --- | --- | --- |
| Login | TC-001 – TC-09 | 9 cases |
| Inventory / Products | TC-010 – TC-023(tc16,17 excluded) | 11 cases |
| Item Detail Page | TC-016 – TC-017 | 2 cases |
| Shopping Cart | TC-024 – TC-032 | 8 cases |
| Checkout Step 1 | TC-033 – TC-037 | 5 cases |
| Checkout Step 2 | TC-038 – TC-041 | 4 cases |
| Checkout Complete | TC-042 | 1 cases |
| Logout | TC-043 | 1 cases |
| TOTAL 43 cases |  |  |

5. Features NOT to be Tested

| feature | reason |
| --- | --- |
| Performance / Load testing | Requires dedicated tools Out of scope for manual testing. |
| Automated regression | No automation framework is set up. All execution is manual. |
| Mobile / tablet UI | Only desktop Chrome is in scope for this effort. |
| Cross-browser testing | Testing is limited to Google Chrome version 125. |

7.test environment

| Operating System | Windows 11 |
| --- | --- |
| Browser | Google Chrome 125 |
| Application URL | https://www.saucedemo.com |
| Network | Standard broadband connection |
| Test accounts | standard_user,problem_user |
| Tools used | Chrome DevTools (inspection), Google Sheets (test documentation) |
| Test data | Provided by saucedemo.com built-in accounts — no external data setup required |

8.test deliverables

| deliverables | description |
| --- | --- |
| Test plan(this document) | Outlines the full testing strategy, scope, approach, and schedule. |
| Test cases | Documented in a structured spreadsheet covering 8 modules and 2 user types. |
| Bug report | Formal defect documentation including steps to reproduce, severity, and expected vs actual results. |
| Test Summary Report | A final document summarizing what was tested, pass/fail rates, and defects found (to be produced after execution). |

9. Entry and Exit Criteria

Entry criteria

| condition | status |
| --- | --- |
| Application is accessible at the test URL | Met — saucedemo.com is live |
| Test accounts are active and accessible | Met — all user credentials verified |
| Test cases are written and reviewed | Met — 43 test cases documented |
| Test environment (browser/OS) is configured | Met — Chrome 125 / Windows 11 |

Exit criteria

| condition | target |
| --- | --- |
| All 45 test cases have been executed | 100% |
| All High severity defects are documented | 100% |
| Pass rate for core happy path scenarios | >= 95% |
| All defects have been logged with reproduction steps | 100% |

10. Roles and Responsibilities

| role | responsibilities |
| --- | --- |
| QA Tester | Write test cases, execute tests, document defects, produce bug reports and test summary. |
| Developer | Review bug reports, reproduce and fix defects, confirm fixes for retesting. |
| Project Manager | Review test plan, track defect resolution, approve exit criteria sign-off. |
| Stakeholder | Review test summary report and accept/reject the quality of the release. |

11. Risks and Mitigations

| risk | likelihood | impact | Mitigations |
| --- | --- | --- | --- |
| saucedemo.com goes offline during testing | low | high | Execute and document tests in a single session. Save screenshots locally. |
| Test cases do not cover all scenarios | Medium | Medium | Supplement with exploratory testing sessions to catch uncovered scenarios. |
| Defects are fixed between test sessions | low | Medium | Record all actual results with timestamps and screenshots as evidence. |
| Browser updates change application behavior | low | low | Lock browser version to Chrome 125 for the duration of the test effort. |
| Time constraints limit full test execution | medium | high | Prioritize High severity test cases and happy path scenarios first. |

12. Test Schedule

| phase | Activity |
| --- | --- |
| Phase 1 — Planning | Write test plan, define scope, set up environment, create test accounts. |
| Phase 2 — Design | Write 43 test cases covering all 8 modules and 2 user types. |
| Phase 3 — Execution | Execute all test cases, record actual results, mark pass/fail status. |
| Phase 4 — Defect logging | Write formal bug reports for all identified defects. |
| Phase 5 — Closure | Produce test summary report, review coverage, archive all test artifacts. |